**Plan for Project I [Semester 1/2563]**

**Chatbot for kidney disease patients caring**

**Week 1 :** Create the button for linking to Chatbot on original

**(21 JUL 2020 – 28 JUL 2020)** App.

**Week 2 :** Start implementing chatbot with Dialogflow.

**(28 JUL 2020 – 4 AUG 2020)**

**Week 3 :** Continue implementing chatbot with Dialogflow.

**(4 AUG 2020 – 11 AUG 2020)**

**Week 4 :** Learn how to use Nutrition API for chatbot.

**(11 AUG 2020 – 18 AUG 2020)**

**Week 5 :** Continue implementing chatbot using Nutrition API.

**(18 AUG 2020 – 25 AUG 2020)**

**Week 6 :** Continue implementing chatbot using Nutrition API.

**(25 AUG 2020 – 1 SEP 2020)**

**Week 7 :** Preparing for Midterm Examination.

**(1 SEP 2020 – 8 SEP 2020)**

**Week 8 :** Midterm Examination.

**(8 SEP 2020 – 15 SEP 2020)**

**Week 9 :** Continue implementing chatbot using Nutrition API.

**(15 SEP 2020 – 22 SEP 2020)**

**Week 10 :** Continue implementing chatbot by adding Drug.

**(22 SEP 2020 – 29 SEP 2020)** information.

**Week 11 :** Continue implementing chatbot using Drug information.

**(29 SEP 2020 – 6 OCT 2020)**

**Week 12 :** Learn how to push Notification for chatbot.

**(6 OCT 2020 – 13 OCT 2020)**

**Week 13 :** Continue implementing chatbot by adding Notification.

**(13 OCT 2020 – 20 OCT 2020)**

**Week 14 :** Continue implementing chatbot using Notification.

**(20 OCT 2020 – 27 OCT 2020)**

**Week 15 :** Assemble the original App and Chatbot together

**(27 OCT 2020 – 3 NOV 2020)** so that testing the Completed App.

**Week 16 :** Preparing for Final Examination.

**(3 NOV 2020 – 10 NOV 2020)**

**Week 17 :** Final Examination

**(10 NOV 2020 – 17 NOV 2020)**

**--- End of Semester 1/2563 ---**